RIVER DART PARTNERSHIP  WORK PLAN 2018

OBJECTIVES                					               RESPONSIBILITY        Status at 1/12

- UPDATE  ON WFD STATUS OF OUR CATCHMENT			EA                 see 2016 results

- ELECTRO-FISHING BY WRT AND EA ON 25 – 30 SITES                     WRT/EA/DFA        see EA 2018 results

- CONTINUATION OF LIMING TRIAL BY WRT ON UPPER WEST DART   WRT/EA –   bagged trial completed,  unbagged trial to start.

- WALK OVER SURVEYS OF OUR MAIN SPAWNING TRIBUTARIES  TO ENSURE NO OBSTRUCTIONS TO FISH MIGRATION, ALSO THAT OUR KNOWN SPAWNING AREAS ARE IN                                                         GOOD CONDITION. 					                                   DFA   -             completed

- REMEDIAL ACTIONS AS NECESSARY  FOLLOWING THESE SURVEYS           DFA -   extensive improvement to spawning gravels on Cherrybrrok, Wallabrook, Blackbrook and Stannonbrook completed

- CONTINUED MONITORING OF OUR WATER QUALITY                                  WRT/EA/DFA -  ongoing by EA, WRT,  SWW, DWLT Plymouth University and DFA – nothing untoward found so far.

- OUR FLY LIFE PROJECT                                                                                                DFA  - in progress on lower river – results being correlated by WRT

- FUNDING FOR  PHASE 2 OF PLYMOUTH UNIVERSITY’S WATER   QUALITY PROJECT  DFA/WRT/EA   o/s

- INSTALLATION OF FISH PASS ON HOLNE WEIR THIS SPRING                          EA/RDCP –   should be installed spring 2019

- CONTINUED ATTEMPTS TO REACH AGREEMENT WITH THE                              DFA  - ongoing                                    CANOEING FRATERNITY ON AN ACCESS AGREEMENT

- SEEK ADDITIONAL FUNDING FOR OUR PROJECTS                                              DFA/EA/WRT - ongoing

- INCREASING FLOWS OVER  OLD WALLS WEIR ON WEST WEBBURN                       EA -  reducing flows into leat under consideration by RSA

- CONDUCT SURVEY OF CORMORANTS AND GOOSEANDERS                                     DFA – o/s                                               WITH VIEW TO AN APPLICATION TO CULL

- PROVIDE ONGOING INFORMATION ON REASONS FOR DISEASE AFFECTING  OUR SALMON AND SEA TROUT IF THIS RE-APPEARS                                                                                      EA –nothing new to report

- INSTALLATION  OF TEMPERATURE LOGGERS THROUGHOUT   RIVER SYSTEM    EA – 5 installed

- REGULAR REPORTS FROM TOTNES WEIR FISH COUNTERS  TO    PARTNERS     DFA   - in progress

- CLOSER CO-OPERATION BETWEEN PARTNERS                                             DFA/EA/WRT  - on-going

- REDD  COUNTING THIS WINTER				                  DFA/EA – work started in November

1/12/18